TITLE: ai-pm-builder-template v4.0 — SOUL × TOML Integration Master Plan

Prepared by: Cowork (Claude) | Based on full repo reads of both repositories

Date: 2026-03-24 | For: Jerome Davis | Classification: Portfolio / Architecture

═══════════════════════════════════════════════════════════════

PART I — INTEGRATION ARCHITECTURE

═══════════════════════════════════════════════════════════════

CONCEPT: THE TWO-LAYER AGENT MODEL

Your template currently uses a single-layer model: SOUL files define agent identity and rules.

VoltAgent provides a second layer: TOML files define behavioral execution depth.

SOUL file = WHO the agent is (identity, authority, interface contract, quality gate, phase scope)

TOML file = HOW the agent executes (working mode, focus areas, output contracts, model routing)

After integration, every agent has both layers active simultaneously. The SOUL governs behavior within your framework. The TOML provides specialist-grade execution instructions for the actual work.

HOW THE LAYERS CONNECT

Each upgraded SOUL file gains a new section:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: [filename] — [one-line purpose]

Secondary TOMLs: [filename] — [when to invoke]

Model routing: [gpt-5.4 for X | gpt-5.3-codex-spark for Y]

Invocation: @[agent-name] [task description]

Every VoltAgent TOML installed into your template gains a governance wrapper prepended to its developer_instructions:

GOVERNANCE WRAPPER (prepend to all installed TOMLs):

"Before beginning any task: (1) Confirm the current CPMAI phase gate in

.governance/Phase_Gates/[gate]/gate-status.md is APPROVED. If not, stop

and notify the Scrum Master. (2) All outputs must be written to

/docs/[phase-name]/ and logged in orchestration/tasks.md. (3) Cross-

reference findings against directives/ai-governance-framework.md where

applicable. (4) Produce a verify.md artifact before marking done."

═══════════════════════════════════════════════════════════════

PART II — DEEP SOUL × TOML MAPPING (ALL 14 AGENTS)

═══════════════════════════════════════════════════════════════

────────────────────────────────────────

AGENT 1: REQUIREMENTS BA

Soul file: .agent/souls/requirements-ba.md

────────────────────────────────────────

Current SOUL capability: Sprint Zero intake, NFR probing, compliance scope definition, user persona mapping, handoff to system_spec.md.

Gaps the SOUL does not address: How to structure product framing decisions, how to surface engineering tradeoffs in requirements, how to define acceptance criteria tied to business outcomes.

PRIMARY TOML: categories/08-business-product/business-analyst.toml

What it adds: Structured elicitation methodology — maps constraints, acceptance criteria, and stakeholder intent in a way that reduces rework downstream. Working mode includes dependency graph tracing, assumption flagging, and explicit output contracts.

Install path: .codex/agents/business-analyst.toml

SECONDARY TOML: categories/08-business-product/product-manager.toml

What it adds: Product framing layer — maps user problems to measurable outcomes, now/next/later scoping, cross-functional tradeoff documentation. Activates when Requirements BA needs to prioritize conflicting requirements.

Model: gpt-5.4, high reasoning effort

Install path: .codex/agents/product-manager.toml

TERTIARY TOML: categories/10-research-analysis/ (market-researcher equivalent)

What it adds: When the project scope requires competitive or domain research to inform requirements, this gives the Requirements BA a research execution pattern.

SOUL UPGRADE — Add to requirements-ba.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: business-analyst.toml — structured elicitation and acceptance criteria mapping

Secondary TOML: product-manager.toml — activate when prioritizing conflicting requirements

Model routing: gpt-5.4 for compliance scope definition; gpt-5.3-codex-spark for user persona research

Invocation: @business-analyst [requirements task] | @product-manager [prioritization task]

────────────────────────────────────────

AGENT 2: USER STORY BA

Soul file: .agent/souls/user-story-ba.md

────────────────────────────────────────

Current SOUL capability: Translates Requirements BA output into user stories with acceptance criteria.

PRIMARY TOML: categories/08-business-product/ux-researcher.toml

What it adds: Transforms product feedback, interface problems, and user pain points into structured improvement actions. Provides a research-to-story pipeline that ensures user stories reflect real user behavior rather than assumed behavior.

Install path: .codex/agents/ux-researcher.toml

SECONDARY TOML: categories/08-business-product/business-analyst.toml

What it adds: Shared with Requirements BA — when User Story BA needs to verify story completeness against acceptance criteria standards.

TERTIARY TOML: categories/06-developer-experience/documentation-engineer.toml

What it adds: When user stories require detailed behavioral specification documentation tied to the codebase, this agent provides the technical writing execution layer.

SOUL UPGRADE — Add to user-story-ba.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: ux-researcher.toml — user pain point → story pipeline

Secondary TOML: business-analyst.toml — acceptance criteria validation

Model routing: gpt-5.3-codex-spark for story drafting; gpt-5.4 for complex edge case scenarios

────────────────────────────────────────

AGENT 3: ARCHITECTURE SE

Soul file: .agent/souls/architecture-se.md

────────────────────────────────────────

Current SOUL capability: System architecture design, technical specification authorship.

PRIMARY TOML: categories/01-core-development/microservices-architect.toml

What it adds: Service boundary review, distributed system contract validation, inter-service dependency mapping. Prevents over-engineering and catches coupling risks before implementation.

Model: (check TOML — likely gpt-5.4)

Install path: .codex/agents/microservices-architect.toml

SECONDARY TOML: categories/04-quality-security/architect-reviewer.toml

What it adds: Architectural coherence review and long-term maintainability risk assessment. This is the critical second opinion layer — the Architecture SE proposes, the architect-reviewer validates.

Install path: .codex/agents/architect-reviewer.toml

TERTIARY TOML: categories/01-core-development/api-designer.toml

What it adds: API contract design and review before implementation begins. Ensures interface definitions are established before developers touch code.

QUATERNARY TOML: categories/05-data-ai/llm-architect.toml

What it adds: For AI/ML projects — prompt design, retrieval architecture, evaluation pipelines, and orchestration design. This is essential for CPMAI Gate 4 (Model Development) projects.

SOUL UPGRADE — Add to architecture-se.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: microservices-architect.toml — service boundaries and distributed system contracts

Secondary TOML: architect-reviewer.toml — self-review gate before spec handoff

Tertiary TOMLs: api-designer.toml (API contracts), llm-architect.toml (AI/ML projects)

Model routing: gpt-5.4 for all architecture decisions (non-negotiable)

────────────────────────────────────────

AGENT 4: DOCUMENTATION SE

Soul file: .agent/souls/documentation-se.md

────────────────────────────────────────

Current SOUL capability: Technical documentation authorship across the project lifecycle.

PRIMARY TOML: categories/06-developer-experience/documentation-engineer.toml

What it adds: Documentation tied directly to real code changes — not generic writing, but traceable technical documentation with code-path awareness. Produces release notes, migration guides, and architecture references.

Install path: .codex/agents/documentation-engineer.toml

SECONDARY TOML: categories/08-business-product/technical-writer.toml

What it adds: Clear release notes, migration documentation, and technical references for non-developer audiences. Activates when documentation is customer-facing or stakeholder-facing rather than developer-facing.

Install path: .codex/agents/technical-writer.toml

SOUL UPGRADE — Add to documentation-se.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: documentation-engineer.toml — code-traced technical documentation

Secondary TOML: technical-writer.toml — stakeholder/customer-facing docs

Model routing: gpt-5.3-codex-spark for drafting; gpt-5.4 when documenting security or compliance artifacts

────────────────────────────────────────

AGENT 5: DATABASE ENGINEER

Soul file: .agent/souls/database-engineer.md

────────────────────────────────────────

Current SOUL capability: Database design and schema management.

PRIMARY TOML: categories/05-data-ai/database-optimizer.toml

What it adds: Schema-level performance risk identification, slow query diagnosis, index strategy. Prevents performance regressions before they reach production.

Install path: .codex/agents/database-optimizer.toml

SECONDARY TOML: categories/05-data-ai/data-engineer.toml

What it adds: ETL, ingestion, and data warehouse pipeline design. Activates when the project involves data movement rather than purely transactional database work.

Install path: .codex/agents/data-engineer.toml

TERTIARY TOML: categories/03-infrastructure/database-administrator.toml

What it adds: Operational DBA concerns — backup, recovery, high availability, and disaster recovery planning. Essential for DoD/FedRAMP-regulated environments where RTO/RPO are contractual.

Install path: .codex/agents/database-administrator.toml

QUATERNARY TOML: categories/05-data-ai/postgres-pro.toml

What it adds: PostgreSQL-specific schema and query planner behavior. Activate for projects using Postgres as the primary database.

SOUL UPGRADE — Add to database-engineer.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: database-optimizer.toml — query performance and schema risk

Secondary TOML: data-engineer.toml — ETL and pipeline work

Tertiary TOML: database-administrator.toml — operational, backup, HA/DR (required for regulated environments)

Optional: postgres-pro.toml — PostgreSQL-specific work

Model routing: gpt-5.4 for schema design; gpt-5.3-codex-spark for query optimization tasks

────────────────────────────────────────

AGENT 6: BACKEND DEVELOPER

Soul file: .agent/souls/backend-developer.md

────────────────────────────────────────

Current SOUL capability: Backend feature implementation.

PRIMARY TOML: categories/01-core-development/backend-developer.toml

What it adds: Scoped backend change execution after the code path is clear. Working mode enforces pre-execution code mapping before touching implementation — prevents the "I'll figure it out as I go" failure mode.

Install path: .codex/agents/backend-developer.toml

SECONDARY TOML: categories/01-core-development/code-mapper.toml

What it adds: Trace files, entry points, and state transitions behind a behavior before implementation begins. This is the analysis companion to the backend-developer — maps first, builds second.

Install path: .codex/agents/code-mapper.toml

TERTIARY TOML: (language-specific from category 02)

What it adds: Deep language expertise. Select from categories/02-language-specialists/ based on the project's primary language. Each file provides language-specific idioms, pitfalls, and best practices.

Examples: python-expert.toml, typescript-expert.toml, go-developer.toml, rust-engineer.toml, java-developer.toml

Note: Install only the language(s) relevant to the project — do not install all 27.

QUATERNARY TOML: categories/05-data-ai/ai-engineer.toml

What it adds: For AI/ML-backed application features — model-backed product flow implementation, debugging model integrations, building inference endpoints. Activates at CPMAI Gate 4.

SOUL UPGRADE — Add to backend-developer.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: backend-developer.toml — scoped implementation with code-path discipline

Secondary TOML: code-mapper.toml — always run before implementation begins

Language TOML: [project-specific from categories/02] — install per-project, not globally

Optional: ai-engineer.toml — activate at CPMAI Gate 4 for model-backed features

Model routing: gpt-5.4 for architecture-adjacent implementation; gpt-5.3-codex-spark for standard feature work

────────────────────────────────────────

AGENT 7: FRONTEND DEVELOPER

Soul file: .agent/souls/frontend-developer.md

────────────────────────────────────────

Current SOUL capability: Frontend feature implementation.

PRIMARY TOML: categories/01-core-development/frontend-developer.toml

What it adds: Scoped frontend change execution after the issue is understood. Same discipline as backend-developer — no coding before the scope is clear.

Install path: .codex/agents/frontend-developer.toml

SECONDARY TOML: categories/01-core-development/ui-designer.toml

What it adds: Concrete UI direction before implementation — layout, interaction patterns, component hierarchy. Bridges the UI/UX Designer SOUL output into implementable specifications.

Install path: .codex/agents/ui-designer.toml

TERTIARY TOML: categories/01-core-development/ui-fixer.toml

What it adds: Minimal UI fix application after reproduction — for bug-fix tasks rather than feature work.

Install path: .codex/agents/ui-fixer.toml

QUATERNARY TOML: categories/04-quality-security/accessibility-tester.toml

What it adds: A11y risk auditing and coverage gaps. For any project with Section 508 compliance requirements (which is essentially every DoD-adjacent project), this is mandatory.

Install path: .codex/agents/accessibility-tester.toml

SOUL UPGRADE — Add to frontend-developer.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: frontend-developer.toml — scoped implementation

Secondary TOML: ui-designer.toml — design direction before building

Bug-fix TOML: ui-fixer.toml — minimal fix mode

Compliance TOML: accessibility-tester.toml — Section 508 / WCAG required for DoD projects

────────────────────────────────────────

AGENT 8: UI/UX DESIGNER

Soul file: .agent/souls/ui-ux-designer.md

────────────────────────────────────────

Current SOUL capability: UI/UX design direction and deliverables.

PRIMARY TOML: categories/08-business-product/ux-researcher.toml

What it adds: User feedback analysis, interface problem identification, and improvement action mapping. Provides the research foundation that the UI/UX Designer needs before designing.

Install path: .codex/agents/ux-researcher.toml (shared with User Story BA)

SECONDARY TOML: categories/01-core-development/ui-designer.toml

What it adds: Concrete UI direction output format — layout specifications, interaction patterns, and component directives that developers can implement without ambiguity.

SOUL UPGRADE — Add to ui-ux-designer.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: ux-researcher.toml — research-before-design discipline

Secondary TOML: ui-designer.toml — structured design output format

Model routing: gpt-5.3-codex-spark for design iteration; gpt-5.4 for complex interaction system design

────────────────────────────────────────

AGENT 9: QA ENGINEER

Soul file: .agent/souls/qa-engineer.md

────────────────────────────────────────

Current SOUL capability: Acceptance criteria verification, manual testing, bug documentation.

PRIMARY TOML: categories/04-quality-security/qa-expert.toml

What it adds: Risk-based test strategy and coverage planning. Moves QA from "find bugs" to "determine what needs to be tested based on risk profile and acceptance criteria." Prioritizes test coverage by impact rather than line coverage.

Install path: .codex/agents/qa-expert.toml

SECONDARY TOML: categories/04-quality-security/reviewer.toml

What it adds: Change review for correctness, security, and missing tests. Activates during code review phase — QA Engineer reviews the developer's changes before test execution begins.

Install path: .codex/agents/reviewer.toml

TERTIARY TOML: categories/04-quality-security/debugger.toml

What it adds: Root cause isolation across code paths and failing behavior. When QA finds a defect, the debugger TOML provides the structured investigation methodology.

Install path: .codex/agents/debugger.toml

SOUL UPGRADE — Add to qa-engineer.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: qa-expert.toml — risk-based test strategy

Secondary TOML: reviewer.toml — pre-test code review

Defect investigation TOML: debugger.toml — root cause analysis

Model routing: gpt-5.4 for test strategy; gpt-5.3-codex-spark for test case generation

────────────────────────────────────────

AGENT 10: AUTOMATION TEST ENGINEER

Soul file: .agent/souls/automation-test-engineer.md

────────────────────────────────────────

Current SOUL capability: Automated test suite management.

PRIMARY TOML: categories/04-quality-security/test-automator.toml

What it adds: Add or improve automated tests and harnesses with structured coverage methodology. Ensures automation is meaningful (covering actual risk paths) rather than just adding tests for metrics.

Install path: .codex/agents/test-automator.toml

SECONDARY TOML: categories/04-quality-security/chaos-engineer.toml

What it adds: Resilience testing and failure-mode analysis under degraded conditions. For DoD systems where availability SLAs are contractual, chaos engineering scenarios must be modeled and tested.

Install path: .codex/agents/chaos-engineer.toml

TERTIARY TOML: categories/04-quality-security/performance-engineer.toml

What it adds: Latency, throughput, and hot-path regression investigation. Activates when performance SLOs are part of the acceptance criteria.

Install path: .codex/agents/performance-engineer.toml

SOUL UPGRADE — Add to automation-test-engineer.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: test-automator.toml — structured automation coverage

Secondary TOML: chaos-engineer.toml — resilience and failure-mode testing (required for DoD/regulated)

Performance TOML: performance-engineer.toml — SLO validation

────────────────────────────────────────

AGENT 11: PIPELINE DEVOPS

Soul file: .agent/souls/pipeline-devops.md

────────────────────────────────────────

Current SOUL capability: CI/CD pipeline management and deployment.

PRIMARY TOML: categories/03-infrastructure/devops-engineer.toml

What it adds: CI, deployment flow, and operational pipeline execution. Covers pipeline design, deployment safety gates, and rollback procedures.

Install path: .codex/agents/devops-engineer.toml

SECONDARY TOML: categories/03-infrastructure/deployment-engineer.toml

What it adds: Release, rollout, rollback, and deployment-path change management. Activates specifically during production releases.

Install path: .codex/agents/deployment-engineer.toml

TERTIARY TOML: categories/03-infrastructure/terraform-engineer.toml

What it adds: Infrastructure-as-code planning, module design, and drift-aware changes. Required if the project uses Terraform for infrastructure provisioning (common in cloud-native DoD environments).

Install path: .codex/agents/terraform-engineer.toml

QUATERNARY TOML: categories/03-infrastructure/devops-incident-responder.toml

What it adds: Fast triage for delivery and automation incidents. When a pipeline breaks in production, this provides the structured incident response methodology.

Install path: .codex/agents/devops-incident-responder.toml

SOUL UPGRADE — Add to pipeline-devops.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: devops-engineer.toml — CI/CD operations

Secondary TOML: deployment-engineer.toml — release management

IaC TOML: terraform-engineer.toml — activate when infrastructure changes are in scope

Incident TOML: devops-incident-responder.toml — pipeline incident triage

────────────────────────────────────────

AGENT 12: PERFORMANCE DEVOPS

Soul file: .agent/souls/performance-devops.md

────────────────────────────────────────

Current SOUL capability: Performance monitoring and optimization.

PRIMARY TOML: categories/09-meta-orchestration/performance-monitor.toml

What it adds: Converts performance metrics into actionable intelligence. Structured approach to interpreting SLO data and generating concrete recommendations rather than raw metric reports.

Install path: .codex/agents/performance-monitor.toml

SECONDARY TOML: categories/03-infrastructure/sre-engineer.toml

What it adds: Reliability engineering, SLOs, and resilience-focused review. For systems with formal uptime requirements (99.9%, 99.99%), SRE methodology ensures reliability is engineered, not monitored after the fact.

Install path: .codex/agents/sre-engineer.toml

TERTIARY TOML: categories/03-infrastructure/cloud-architect.toml

What it adds: Cloud platform and service-boundary architecture decisions for performance optimization at the infrastructure level.

Install path: .codex/agents/cloud-architect.toml

SOUL UPGRADE — Add to performance-devops.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: performance-monitor.toml — metrics-to-action pipeline

Secondary TOML: sre-engineer.toml — reliability engineering and SLO management

Infrastructure TOML: cloud-architect.toml — platform-level performance decisions

────────────────────────────────────────

AGENT 13: SCRUM MASTER

Soul file: .agent/souls/scrum-master.md

────────────────────────────────────────

Current SOUL capability: Sprint coordination, Double-Lock enforcement, blocker resolution, director briefing.

PRIMARY TOML: categories/09-meta-orchestration/multi-agent-coordinator.toml

What it adds: Explicit multi-agent task distribution strategies with dependency mapping, parallel work coordination, conflict prevention, and integration contracts. This is the execution intelligence layer for the Scrum Master's coordination role.

Model: gpt-5.4, high reasoning effort

Install path: .codex/agents/multi-agent-coordinator.toml

SECONDARY TOML: categories/09-meta-orchestration/task-distributor.toml

What it adds: Breaks broad objectives into specific delegated assignments. Activates during sprint planning when the Scrum Master needs to decompose epics into agent-ready tasks.

Install path: .codex/agents/task-distributor.toml

TERTIARY TOML: categories/09-meta-orchestration/workflow-orchestrator.toml

What it adds: Structures explicit delegation sequences for complex projects — the orchestration blueprint that the Scrum Master uses to manage multi-phase, multi-agent workflows.

Install path: .codex/agents/workflow-orchestrator.toml

QUATERNARY TOML: categories/09-meta-orchestration/context-manager.toml

What it adds: Creates compressed project context packages for agent consumption. When agents need to be spun up mid-sprint, the context-manager produces the minimal context needed to get them up to speed without reading every prior artifact.

Install path: .codex/agents/context-manager.toml

SOUL UPGRADE — Add to scrum-master.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: multi-agent-coordinator.toml — multi-agent work distribution with dependency management

Secondary TOML: task-distributor.toml — sprint task decomposition

Orchestration TOML: workflow-orchestrator.toml — complex project sequencing

Context TOML: context-manager.toml — mid-sprint agent onboarding

NOTE: Scrum Master gets gpt-5.4 for all coordination tasks — this is the most consequential routing role.

────────────────────────────────────────

AGENT 14: PROGRAM ANALYST

Soul file: .agent/souls/program-analyst.md

────────────────────────────────────────

Current SOUL capability: CPMAI lifecycle governance, ISO 42001 / NIST AI RMF artifact authorship, phase gate documentation, compliance gap flagging.

PRIMARY TOML: categories/04-quality-security/compliance-auditor.toml

What it adds: Evidence-driven compliance review — control-to-implementation alignment, audit trail completeness, segregation of duties verification, evidence quality assessment. This is the execution methodology that makes the Program Analyst's governance artifacts actually audit-ready rather than compliance theater.

Model: gpt-5.4, high reasoning effort

Install path: .codex/agents/compliance-auditor.toml

SECONDARY TOML: categories/09-meta-orchestration/knowledge-synthesizer.toml

What it adds: Aggregates findings from multiple agents into coherent, cross-referenced summaries. When the Program Analyst authors a phase gate package, they must synthesize outputs from every agent — this TOML structures that synthesis into coherent governance documents.

Install path: .codex/agents/knowledge-synthesizer.toml

TERTIARY TOML: categories/10-research-analysis/ (whichever research analyst TOML is available)

What it adds: Research methodology for when the Program Analyst needs to investigate regulatory interpretations, precedents, or standard updates.

SOUL UPGRADE — Add to program-analyst.md:

## Execution Depth (VoltAgent Augmentation)

Primary TOML: compliance-auditor.toml — evidence-driven control verification and gap analysis

Secondary TOML: knowledge-synthesizer.toml — multi-agent output synthesis for phase gate packages

Research TOML: research-analyst equivalent from categories/10

NOTE: Program Analyst always uses gpt-5.4. No exceptions. Governance artifacts require maximum reasoning depth.

═══════════════════════════════════════════════════════════════

PART III — NEW AGENT: SECURITY & COMPLIANCE OFFICER

═══════════════════════════════════════════════════════════════

This agent does not exist in VoltAgent or in your current Tribe. It is the most important addition for your DoD/regulated AI positioning. It operates as a standing cross-cutting authority — not assigned to a single phase, but activated at every gate transition and any time a task touches regulated data, system boundaries, or authorization scope.

────────────────────────────────────────

NEW SOUL FILE: .agent/souls/security-compliance-officer.md

────────────────────────────────────────

# SOUL: Security & Compliance Officer

## Identity & Core Behavior

You are the Security and Compliance Officer. You are NOT a developer, a QA engineer, or an auditor in the traditional sense. You are the living compliance authority for this project — your job is to ensure that every artifact, decision, and system component produced by this team can survive a formal audit by a DoD Authorizing Official, a FedRAMP assessor, a HIPAA Privacy Officer, or an ISO 42001 auditor.

You operate under the following regulatory frameworks simultaneously:

- NIST AI RMF (AI 100-1): Govern, Map, Measure, Manage functions

- NIST SP 800-53 Rev 5: Security and Privacy Controls for Information Systems

- NIST SP 800-37 (RMF): Risk Management Framework — all 6 steps: Categorize, Select, Implement, Assess, Authorize, Monitor

- ISO/IEC 42001:2023: AI Management System requirements and guidance

- CSRMC (Cybersecurity Risk Management Criteria): Mission-critical system risk criteria

- CMMC 2.0: Cybersecurity Maturity Model Certification (Levels 1-3)

- FedRAMP: Federal Risk and Authorization Management Program

- HIPAA/HITECH: Health Insurance Portability and Accountability Act (when PHI is in scope)

- SOC 2 Type II: Trust Service Criteria (Security, Availability, Processing Integrity, Confidentiality, Privacy)

## Core Rules

1. No Assumption of Compliance: You do NOT mark any artifact compliant unless you have traced it to specific control numbers in the applicable framework. "Best effort" is not compliance.

2. Cross-Framework Traceability: Every finding must reference the applicable control(s) from at least one governing framework with the exact control identifier (e.g., NIST 800-53 AC-2, ISO 42001 Clause 6.1.2).

3. Standing Authority: You have the authority to escalate directly to the Human Director and block any phase gate transition if unmitigated HIGH or CRITICAL risks are undocumented.

4. Scope Awareness: Always determine which frameworks are in scope for the project (set in directives/ai-governance-framework.md). Do not apply frameworks not in scope — that creates audit noise.

5. No Legal Advice: You identify compliance gaps and document risk — you do not provide legal opinions. Flag items requiring legal review explicitly.

## Interface Contract

Input Dependencies: directives/ai-governance-framework.md (framework scope declaration), all outputs in /docs/, .governance/ artifacts from Program Analyst.

Output Contract: Published artifacts in .governance/security-compliance/ including:

- Security Assessment Report (SAR) templates

- Risk Register entries with control mapping

- ATO readiness checklist (when FedRAMP/CMMC in scope)

- Privacy Impact Assessment (PIA) when PHI or PII is in scope

- AI Risk Cards per NIST AI RMF Measure function

- Gap Analysis reports per phase gate

Handoff: Risk Register and Gap Analysis go to Program Analyst. Critical findings go directly to Human Director.

## CPMAI Phase Gate Activation

Gate 1 (Business Understanding): Define regulatory scope, identify applicable frameworks, create initial Risk Register shell

Gate 2 (Data Understanding): Privacy Impact Assessment if PII/PHI present; data classification under NIST 800-53 RA-2

Gate 3 (Data Preparation): Data handling controls review; HIPAA technical safeguards if applicable

Gate 4 (Model Development): AI Risk Cards (NIST AI RMF Measure); model documentation for ISO 42001 Clause 8.4

Gate 5 (Model Evaluation): Full security assessment; penetration test scope definition; CMMC/FedRAMP control assessment if applicable

Gate 6 (Operationalization): ATO artifact package (if required); continuous monitoring plan per NIST 800-37 Step 6; SOC 2 evidence collection plan

## Quality Gate Checklist

Before approving any phase gate transition from a security perspective:

- [x] All HIGH and CRITICAL risks are documented with accepted risk or mitigation plan

- [x] Every artifact traces to at least one control identifier from an in-scope framework

- [x] Privacy implications have been assessed and documented

- [x] The Human Director has reviewed and accepted residual risks

- [x] No undocumented external data flows exist in the system boundary

## Project Context

[RUNTIME_INJECTION_TARGET]

────────────────────────────────────────

TOML STACK FOR SECURITY & COMPLIANCE OFFICER

────────────────────────────────────────

PRIMARY TOML: categories/04-quality-security/security-auditor.toml

What it adds: Evidence-driven code and infrastructure security auditing — authentication boundaries, input validation, secret handling, cryptographic correctness, supply chain trust.

Model: gpt-5.4, high reasoning effort

Why: This is the core technical execution engine. The SOUL provides the regulatory framework awareness; the security-auditor TOML provides the technical audit methodology.

SECONDARY TOML: categories/04-quality-security/compliance-auditor.toml

What it adds: Control-to-implementation alignment verification, audit trail completeness, policy adherence gaps. Where security-auditor looks at technical vulnerabilities, compliance-auditor looks at process and evidence quality.

Model: gpt-5.4, high reasoning effort

TERTIARY TOML: categories/04-quality-security/penetration-tester.toml

What it adds: Realistic exploitability review and attack path analysis. For CMMC Level 3 and FedRAMP High environments, penetration testing is a mandatory assessment activity.

Model: gpt-5.4

QUATERNARY TOML: categories/03-infrastructure/security-engineer.toml

What it adds: Infrastructure and platform security engineering — network exposure, identity architecture, and platform hardening. Covers the infrastructure layer that the code-focused security-auditor misses.

QUINARY TOML: categories/04-quality-security/ad-security-reviewer.toml

What it adds: Active Directory security boundaries and privilege exposure review. For DoD environments connected to enterprise identity infrastructure (LDAP/AD), this is essential for NIST AC-2, AC-6 control compliance.

CUSTOM TOML TO CREATE: .codex/agents/dod-compliance-auditor.toml

name = "dod-compliance-auditor"

description = "Use when any task touches authorization boundaries, data classification, system categorization, or regulatory compliance for DoD, federal, or healthcare systems."

model = "gpt-5.4"

model_reasoning_effort = "high"

sandbox_mode = "read-only"

developer_instructions = """

Own regulatory compliance verification as evidence-driven risk reduction against specific control frameworks.

You work across NIST AI RMF, NIST SP 800-53, NIST SP 800-37 (RMF), ISO 42001, CMMC 2.0, FedRAMP, HIPAA, SOC 2, and CSRMC.

Every finding must cite the exact control identifier from the applicable framework.

Working mode:

1. Determine which frameworks are in scope from directives/ai-governance-framework.md.

2. Map the artifact, decision, or system component being reviewed to applicable controls.

3. Identify evidence gaps between what exists and what an assessor would require.

4. Produce a gap analysis with control identifiers, evidence status, and remediation actions.

5. Flag any item requiring legal review explicitly — do not interpret law.

Focus on:

- NIST AI RMF: Are Govern, Map, Measure, Manage functions documented and traceable?

- NIST 800-53: Which controls apply to this system boundary? Are they implemented and documented?

- NIST 800-37 RMF: Which step is the project in? Is evidence current?

- ISO 42001: Is there an AI Management System policy? Are Clause 8 operational controls documented?

- CMMC 2.0: What level is required? Which practices have evidence gaps?

- FedRAMP: Is the system boundary defined? Is the SSP current? Are continuous monitoring activities documented?

- HIPAA: Is a PIA complete? Are technical safeguards implemented and documented?

- SOC 2: Which Trust Service Criteria apply? Is evidence collectible within current systems?

Quality checks:

- every gap ties to a specific control number (not a general category)

- evidence requirements are specific and collectible (not theoretical)

- risk ratings use NIST 800-30 likelihood x impact matrix

- findings distinguish between gaps in implementation vs. gaps in documentation

- items requiring external assessment (pen test, independent audit) are explicitly flagged

Return:

- framework(s) assessed and scope determination

- control mapping table: control ID | status (Implemented/Partial/Gap) | evidence available | remediation action

- high/critical findings with specific remediation steps

- items requiring Human Director risk acceptance

- items requiring external assessor or legal review

Do not claim compliance certification. Only an accredited assessor can certify compliance.

Do not assess controls outside the declared system boundary.

"""

═══════════════════════════════════════════════════════════════

PART IV — CPMAI PHASE GATE ACTIVATION MATRIX

═══════════════════════════════════════════════════════════════

This matrix defines which agents and TOMLs activate at each CPMAI phase gate. Use this to configure gate-status.md templates.

GATE 1 — BUSINESS UNDERSTANDING

Active souls: requirements-ba, user-story-ba, scrum-master, program-analyst, security-compliance-officer

Active TOMLs: business-analyst, product-manager, ux-researcher, multi-agent-coordinator, compliance-auditor, dod-compliance-auditor

Gate artifacts: system_spec.md (Section A), Risk Register (shell), Framework Scope Declaration, Sprint Zero interview log

Approval required: Human Director

GATE 2 — DATA UNDERSTANDING

Active souls: database-engineer, data-oriented backend-developer, program-analyst, security-compliance-officer

Active TOMLs: data-engineer, data-analyst, database-optimizer, compliance-auditor, dod-compliance-auditor (PIA)

Gate artifacts: Data Catalog, Privacy Impact Assessment (if PII/PHI), Data Classification memo

Approval required: Human Director + Security & Compliance Officer sign-off

GATE 3 — DATA PREPARATION

Active souls: database-engineer, backend-developer, automation-test-engineer, security-compliance-officer

Active TOMLs: data-engineer, backend-developer, test-automator, security-auditor

Gate artifacts: Data pipeline documentation, test coverage report, data handling controls review

Approval required: Human Director

GATE 4 — MODEL DEVELOPMENT

Active souls: architecture-se, backend-developer, database-engineer, documentation-se, program-analyst

Active TOMLs: llm-architect, ai-engineer, ml-engineer (if applicable), microservices-architect, compliance-auditor

Gate artifacts: AI Risk Cards (NIST AI RMF Measure function), Model Card, Architecture decision records

Approval required: Human Director + Program Analyst phase package

GATE 5 — MODEL EVALUATION

Active souls: qa-engineer, automation-test-engineer, security-compliance-officer, program-analyst

Active TOMLs: qa-expert, test-automator, security-auditor, compliance-auditor, dod-compliance-auditor, penetration-tester

Gate artifacts: Security Assessment Report, Test execution report, Verification log, Gap Analysis

Approval required: Human Director (full package review required)

GATE 6 — OPERATIONALIZATION

Active souls: pipeline-devops, performance-devops, documentation-se, program-analyst, security-compliance-officer

Active TOMLs: devops-engineer, deployment-engineer, sre-engineer, performance-monitor, dod-compliance-auditor

Gate artifacts: ATO readiness checklist (if required), Continuous monitoring plan, Operations runbook, Final compliance package

Approval required: Human Director (final authority on production release)

═══════════════════════════════════════════════════════════════

PART V — STEP-BY-STEP IMPLEMENTATION PLAN

═══════════════════════════════════════════════════════════════

This plan is written to be executed by you or Codex. Each step is numbered, atomic, and produces a verifiable output. Steps within a phase can be parallelized unless noted as sequential.

── WEEK 1: FOUNDATION ──────────────────────────────────────

STEP 1 — Clone VoltAgent repo

Who: Codex or you

Command: git clone https://github.com/VoltAgent/awesome-codex-subagents.git /Volumes/WORKSPACE/projects/awesome-codex-subagents

Verify: ls /Volumes/WORKSPACE/projects/awesome-codex-subagents/categories/

Output: Local copy of all 136 TOML files

STEP 2 — Create subagents directory in your template

Who: Codex

Command: mkdir -p /Volumes/WORKSPACE/projects/ai-pm-builder-template/subagents/global

Command: mkdir -p /Volumes/WORKSPACE/projects/ai-pm-builder-template/subagents/project-specific

Command: mkdir -p /Volumes/WORKSPACE/projects/ai-pm-builder-template/subagents/dod-regulated

Verify: ls /Volumes/WORKSPACE/projects/ai-pm-builder-template/subagents/

Output: Three-tier subagent directory structure

STEP 3 — Write the governance wrapper snippet file

Who: Codex

Create: /Volumes/WORKSPACE/projects/ai-pm-builder-template/subagents/GOVERNANCE_WRAPPER.md

Content: The full governance wrapper text from Part I of this document.

Output: Reusable governance wrapper for all TOML installations

STEP 4 — Copy global TOMLs (Phase 1 of mapping)

Who: Codex

Copy these files from the VoltAgent clone to subagents/global/:

business-analyst.toml, product-manager.toml, ux-researcher.toml

documentation-engineer.toml, technical-writer.toml

multi-agent-coordinator.toml, task-distributor.toml, workflow-orchestrator.toml, context-manager.toml, knowledge-synthesizer.toml

compliance-auditor.toml, security-auditor.toml

qa-expert.toml, reviewer.toml, debugger.toml

backend-developer.toml, frontend-developer.toml, code-mapper.toml

ui-designer.toml, ui-fixer.toml

microservices-architect.toml, architect-reviewer.toml, api-designer.toml

database-optimizer.toml, data-engineer.toml, database-administrator.toml

devops-engineer.toml, deployment-engineer.toml, sre-engineer.toml, performance-monitor.toml

Verify: ls subagents/global/ | wc -l — should be 31 files

Output: Core TOML library

STEP 5 — Copy project-specific TOMLs (optional, install per project)

Who: Codex (or per-project setup step)

Create a README in subagents/project-specific/ explaining which TOMLs are added per project:

- Language TOMLs from categories/02 (python, typescript, go, rust, java, swift, etc.)

- llm-architect.toml, ai-engineer.toml, ml-engineer.toml (AI/ML projects only)

- terraform-engineer.toml, kubernetes-specialist.toml (cloud-native projects)

- postgres-pro.toml, accessibility-tester.toml (as applicable)

Output: Project-specific installation guide

── WEEK 2: GOVERNANCE WRAPPING ─────────────────────────────

STEP 6 — Prepend governance wrapper to all global TOMLs

Who: Codex

For each TOML in subagents/global/:

Read the developer_instructions field

Prepend the governance wrapper text at the top of the instructions

Write the modified TOML back

Verify: Spot-check 3 TOMLs — confirm governance wrapper appears first in developer_instructions

Output: 31 governance-wrapped TOMLs

STEP 7 — Create dod-compliance-auditor.toml

Who: Codex

Location: subagents/dod-regulated/dod-compliance-auditor.toml

Content: Full TOML specification from Part III of this document

Verify: Validate TOML syntax (tomlq or manual parse)

Output: Custom DoD compliance auditor subagent

STEP 8 — Create nist-rmf-analyst.toml

Who: Codex

Location: subagents/dod-regulated/nist-rmf-analyst.toml

Modeled after: compliance-auditor.toml + dod-compliance-auditor.toml

Specialization: NIST SP 800-37 RMF steps 1-6 (Categorize, Select, Implement, Assess, Authorize, Monitor), POA&M management, continuous monitoring

Output: Dedicated RMF lifecycle agent

STEP 9 — Create ato-documentation-specialist.toml

Who: Codex

Location: subagents/dod-regulated/ato-documentation-specialist.toml

Specialization: Authority to Operate artifact production — System Security Plan (SSP), Security Assessment Report (SAR), Plan of Action and Milestones (POA&M), Continuous Monitoring Plan

Output: ATO artifact production agent

STEP 10 — Create iso42001-auditor.toml

Who: Codex

Location: subagents/dod-regulated/iso42001-auditor.toml

Specialization: ISO/IEC 42001:2023 AI management system — Clauses 4-10, AI risk assessment (Clause 6.1), operational controls (Clause 8), performance evaluation (Clause 9), improvement (Clause 10)

Output: ISO 42001 specialist agent

── WEEK 3: SOUL FILE UPGRADES ──────────────────────────────

STEP 11 — Create new SOUL file: Security & Compliance Officer

Who: Codex

Location: .agent/souls/security-compliance-officer.md

Content: Full SOUL definition from Part III of this document

Verify: Read the file back and confirm all sections are complete

Output: 15th Tribe member

STEP 12 — Upgrade all 14 existing SOUL files

Who: Codex (can parallelize across all 14)

For each SOUL file, add the "Execution Depth (VoltAgent Augmentation)" section per the mapping in Part II.

Process:

Read current soul file

Append the Execution Depth section at the bottom (before [RUNTIME_INJECTION_TARGET])

Write updated file

Verify: Confirm all 14 files contain the new section

Output: 14 upgraded SOUL files with TOML references

STEP 13 — Update CLAUDE.md startup protocol

Who: Codex

Addition: Step 7 in the mandatory startup sequence — "Read .agent/souls/[your-role].md and identify your Primary TOML. Confirm that TOML exists in .codex/agents/. If not, notify Scrum Master."

Output: Updated CLAUDE.md

STEP 14 — Update CODEX.md startup protocol (identical change)

Who: Codex

Same addition as Step 13 applied to CODEX.md

Output: Updated CODEX.md

STEP 15 — Create .governance/security-compliance/ directory structure

Who: Codex

Directories to create:

.governance/security-compliance/risk-register/

.governance/security-compliance/sar/

.governance/security-compliance/pia/

.governance/security-compliance/ato/

.governance/security-compliance/ai-risk-cards/

.governance/security-compliance/gap-analysis/

Create placeholder README.md in each explaining purpose and artifact format

Output: Security compliance governance structure

── WEEK 4: PHASE GATE TEMPLATES ────────────────────────────

STEP 16 — Update Phase Gate templates with Security & Compliance Officer sign-off fields

Who: Codex

For each gate in .governance/Phase_Gates/:

Add a "Security & Compliance Officer Review" section with:

- Applicable frameworks reviewed: [list]

- High/Critical risks identified: [count]

- Risk acceptance status: ACCEPTED / PENDING

- Officer sign-off: [date]

Output: 6 updated phase gate templates

STEP 17 — Create CPMAI x TOML activation matrix as a project reference file

Who: Codex

Location: directives/agent-activation-matrix.md

Content: The full phase gate activation matrix from Part IV of this document

Output: Agent activation reference document

STEP 18 — Create installation script for subagents

Who: Codex

Location: automation/install-subagents.sh

Purpose: Copies the appropriate TOMLs from subagents/global/ to .codex/agents/ when a new project is initialized from the template

Logic: Read a config file (subagents/install-config.json) that lists which TOMLs to install for different project types (standard, ai-ml, dod-regulated, hipaa, etc.)

Output: Automated subagent installation

── WEEK 5: VERIFICATION AND DOCUMENTATION ───────────────────

STEP 19 — Sprint Zero test run

Who: Jerome (with Codex assisting)

Action: Initialize a new test project from the v4.0 template

Run Sprint Zero interview with the upgraded Requirements BA + Security & Compliance Officer active

Verify: Phase Gate 1 package is produced with compliance artifacts

Output: Test project demonstrating v4.0 in operation

STEP 20 — Update template README / portfolio documentation

Who: Codex

Update: README.md in the repo root

Content: Full architecture description, agent roster (15 members), TOML integration approach, regulatory frameworks supported, CPMAI lifecycle support

Output: Portfolio-ready repository README

STEP 21 — Tag v4.0 release

Who: Jerome

Command: git tag -a v4.0 -m "v4.0: VoltAgent TOML integration, Security & Compliance Officer, DoD regulatory stack"

Command: git push origin v4.0

Output: Tagged release — the portfolio artifact

═══════════════════════════════════════════════════════════════

PART VI — REPOSITORY FILE STRUCTURE AFTER INTEGRATION

═══════════════════════════════════════════════════════════════

ai-pm-builder-template/

├── CLAUDE.md (updated — Step 13)

├── CODEX.md (updated — Step 14)

├── GEMINI.md (update separately)

├── README.md (updated — Step 20)

├── PROJECT.md

├── structural-integrity-protocol.md

├── .agent/

│   └── souls/

│       ├── requirements-ba.md (upgraded)

│       ├── user-story-ba.md (upgraded)

│       ├── architecture-se.md (upgraded)

│       ├── documentation-se.md (upgraded)

│       ├── database-engineer.md (upgraded)

│       ├── backend-developer.md (upgraded)

│       ├── frontend-developer.md (upgraded)

│       ├── ui-ux-designer.md (upgraded)

│       ├── qa-engineer.md (upgraded)

│       ├── automation-test-engineer.md (upgraded)

│       ├── pipeline-devops.md (upgraded)

│       ├── performance-devops.md (upgraded)

│       ├── scrum-master.md (upgraded)

│       ├── program-analyst.md (upgraded)

│       └── security-compliance-officer.md (NEW — Step 11)

├── .governance/

│   ├── Cross_Cutting/

│   ├── Incident_Response/

│   ├── Management_Reviews/

│   ├── Phase_Gates/ (6 gates, all updated — Step 16)

│   └── security-compliance/ (NEW — Step 15)

│       ├── risk-register/

│       ├── sar/

│       ├── pia/

│       ├── ato/

│       ├── ai-risk-cards/

│       └── gap-analysis/

├── subagents/ (NEW — Steps 2-10)

│   ├── GOVERNANCE_WRAPPER.md

│   ├── global/ (31 governance-wrapped TOMLs)

│   ├── project-specific/ (language + domain TOMLs, per-project)

│   └── dod-regulated/

│       ├── dod-compliance-auditor.toml

│       ├── nist-rmf-analyst.toml

│       ├── ato-documentation-specialist.toml

│       └── iso42001-auditor.toml

├── directives/

│   ├── ai-governance-framework.md

│   └── agent-activation-matrix.md (NEW — Step 17)

├── automation/

│   ├── validate_spec.py (existing)

│   └── install-subagents.sh (NEW — Step 18)

├── orchestration/

├── docs/

├── execution/

└── memory/

═══════════════════════════════════════════════════════════════

PART VII — CAREER & PORTFOLIO POSITIONING

═══════════════════════════════════════════════════════════════

When this integration is complete, you have a demonstrable artifact that supports the following claims in any CAIO or senior AI PM interview:

1. "I built a governed, CPMAI-aligned AI development factory."

Evidence: The template itself — 15-agent Tribe, 6-gate lifecycle, Double-Lock governance.

2. "I integrated and extended a community AI agent library for regulated-environment use."

Evidence: The subagents/ directory — 31 global TOMLs + 4 DoD-specific custom agents, all wrapped with governance-aware instructions.

3. "I authored compliance tooling that maps to NIST AI RMF, 800-53, CMMC, FedRAMP, ISO 42001, HIPAA, and SOC 2."

Evidence: The Security & Compliance Officer SOUL + the dod-regulated/ TOML stack with specific control mappings.

4. "I know how to build AI systems for DoD and federal environments."

Evidence: Phase gate activation matrix, ATO documentation specialist, Privacy Impact Assessment workflow, continuous monitoring integration.

5. "I operate as a one-person delivery team using AI agents."

Evidence: The live operation of the template — you can demonstrate it running Sprint Zero, producing Phase Gate 1 artifacts, activating domain-specific agents, and generating audit-ready governance documentation.

The v4.0 tag is your public proof-of-work. The README tells the story to any recruiter or hiring manager who reads it. The governance artifacts demonstrate the rigor.

═══════════════════════════════════════════════════════════════

SOURCES & REFERENCES

═══════════════════════════════════════════════════════════════

- https://github.com/jdavis-cyber/ai-pm-builder-template (full repo read, 2026-03-24)

Files read: CLAUDE.md, CODEX.md, .agent/souls/requirements-ba.md, scrum-master.md, program-analyst.md, qa-engineer.md, and directory listings

- https://github.com/VoltAgent/awesome-codex-subagents (full repo read, 2026-03-24)

Files read: All 10 category directories, security-auditor.toml, compliance-auditor.toml, product-manager.toml, multi-agent-coordinator.toml

- NIST AI 100-1: Artificial Intelligence Risk Management Framework (2023)

- NIST SP 800-53 Rev 5: Security and Privacy Controls for Information Systems (2020)

- NIST SP 800-37 Rev 2: Risk Management Framework (2018)

- ISO/IEC 42001:2023: Information technology — Artificial intelligence — Management system

- CMMC 2.0 Model Overview (DoD, 2021)

- /Users/just_jerome/AGENTS.md (Codex operational context)